TERMS OF REFERENCE

STORAGE FOR ADMIN DIVISION

AT SOUTH LOBBY NEW BUILDING

- Background

The ASEAN Secretariat was established in February 1976 by the Foreign Ministers of ASEAN. It was first housed at the Department of Foreign Affairs of Indonesia in Jakarta and moved to the current location at 70A Jalan Sisingamangaraja, Jakarta since 1981.   Currently, the ASEAN Secretariat (ASEC) is housed at two buildings:

- The Heritage Building since 1981. The Building has 9 stories with approximately 11,000 sqm in total areas.

- The New Building since 2019.  The Building has 16 stories with approximately 44,000 Sqm in total areas.  It is located adjacent to the Heritage Building.

Everyday, ASEAN Secretariat receives a lot of letter and package whether it is official or personal. With current procedure, all letter and package will be recorded and sorted at the receptionist and will be kept temporarily until it picked by respective staff. New building reception area was designed as open space without sufficient storage space. This project is to utilize vacant space under south lobby elevator/stair and convert the area to be closed storage area.

- Objectives

To design and build the space under escalator and stair at South Lobby for storage room that blends with the current lobby interior design.

- Expected Deliverables

- Final design document including material selection and 3D drawing of the new storage design which blends with lobby interior design

- Fully completed and accepted new closed storage space in accordance to approved design

- The design and materials of storage should fit with existing lobby theme.

- The design and build of storage should finish at end of December 2021 latest.

- Scope of Works

- Vendor to submit preliminary design of the new storage space with price proposal during vendor selection stage. The vendor selection process will be based on the following criteria:

  - Design has to fit with the lobby interior design.

  - Construction design schedule must be able to be completed by 31 December 2021.

  - The vendor must have sufficient manpower and resources to finish the work on time.

- Preparation work consist of survey, measurement and design finalization meeting to meet user requirement.

- Refine proposed design and submit final design document and material selection.

- Construction of the new storage area.

- Contractor Requirement and Qualification

- Contractor must have minimum 3 years’ experience in design and build of interior work (an evidence is required)

- Contractor is highly recommended to attend preliminary site visit to check existing condition in order to ensure that the proposal submitted will cover all the possible condition.

- Contractor is required to do all the work items by supplying the work within the prescribed time schedule in professional manner in accordance with the standard engineering practice and Indonesian Standard (SNI)

- Contractor to submit preliminary design drawing, work schedule and list of manpower and resources

- Submit the quotation price in IDR

- Work Schedule

The work shall be finished in 1 (one) month. Contractor to submit the work schedule in accordance with ASEC procedures, which is:

  - Monday to Friday: 17.00 PM till 22.00 PM

  - Saturday and Sunday: 07.30 AM till 22.00 PM

  - Working hour may be change as instructed by ASEAN Secretariat

*****