Terms of Reference for the Provider of Migration, Maintenance and Support Services for the ASEAN Defence Ministers’ Meeting (ADMM) Website

Background

- In light of promoting information sharing among the ADMM, the ADMM-Plus and the general public, the ADMM recognised the need to establish a platform to share reference documents at the ADMM Retreat in Bali in October 2011.  Following discussion at the subsequent ADSOM Working Group and ADSOM meetings, the ADMM/ADMM-Plus Website was officially launched on the sidelines of the Seventh ADMM in Brunei Darussalam on 6 May 2013. The website is administered by the ASEAN Secretariat and could be accessed at https://admm.asean.org.

- The Term of Reference (TOR) highlights the scope of the work/services of the vendor in supporting a one-time migration, updating and maintenance of the ADMM website.

Existing ADMM Website Specification

- The ADMM website has been developed using Joomla as the content management system (CMS), due to its multi-level user security access and content management features. The content of the website is as follows:

- Sections open to the general public, namely:

- About Us

- Library

- News

- Calendar of Events

- Contact

- Links

- Photo Gallery

- Search

- Sections open to the ASEAN Member States only (with authorisation access). In addition to all the sections accessible to the general public and the ADMM-Plus countries (as in points a and b), the ADMM Countries can access the following:

- Archive: reports and annexes from the ADMM, Senior Officials Meeting, and Working Group Meetings.

- Discussion Forum: the website can allow free exchange of ideas regarding various initiatives outside of formal meetings.  The forum can be activated when the ADMM-Plus feels the need to do so. Its modality and content can be discussed at a later time, should the need arise.

- Reference: documents on ADMM initiatives prepared by the ASEAN Secretariat i.e. information paper, matrices.

- Sections open to ASEAN Member States and the Plus Countries (with authorisation access). In addition to all the sections accessible to the general public  (as in point a), the ADMM-Plus Countries can access the following:

- Sections on the ADMM-Plus, the ADSOM-Plus, ADSOM-Plus Working Group, and all EWGs: contains invitation package and working documents for discussion in the upcoming meetings.

- Archive: limited to reports and its annexes from the meetings of ADMM-Plus, Senior Officials Meeting, Working Group Meeting, and ADMM-Plus Experts’ Working Group.

- Discussion Forum: the website can allow free exchange of ideas regarding various initiatives outside of formal meetings.  The forum can be activated when the ADMM-Plus feels the need to do so. Its modality and content can be discussed at a later time, should the need arise.

- References: documents on ADMM-Plus initiatives prepared by the ASEAN Secretariat i.e. information papers, matrices.

Services and Tasks Requirement

- The provider is required to render the following services and tasks:

- Migrate the current ADMM website from the current hosting service location to ASEAN Secretariat’s hosting system (one-time service).

- Website functionality:

    - Update the necessary Joomla platform and plugins;

    - When adding a document file, the user can insert the link of the document that is located in one of ASEAN Secretariat’s system instead of just uploading a file.

- Perform Testing of the website to ensure it is working properly

- Provision of system maintenance and support of the ADMM website for 3 years. Tasks include:

- Conduct regular and scheduled maintenance/diagnostics   checks   on database, content and structure of ADMM website;

- Conduct regular and scheduled maintenance/diagnostics check on server.

- Conduct updates of CMS engine/plugins as required;

- Conduct regular and scheduled updates and patches to operating system, modules/plug-ins, and other required components; and

- Conduct regular and scheduled clean-up of temporary storage files, e.g. log files, temp files, caches, etc;

- Conduct regular backup of the CMS, contents and databases quarterly for recovery from any unforeseen circumstances and/or disruption.

- Configure and setup of Secure Socket Layer (SSL) certificate with 2048-bit public IP which will be provided to the ASEAN Secretariat.

- Active prevention and protection of the server and database, content and structure of the ADMM website at all times against the following conditions:

- Bugs or other errors in the CMS application including its modules;

- Actions by any third party which may or may not cause disruption in normal server operations, including but not limited to attacks in the form of unauthorized access, hacking, malware, brute force, and denial of service; and

- Attacks by any third party including but not limited to hackers in the form of unauthorized access, website defacement, and/or other forms of attack which may or may not cause disruption in the normal operations of the website.

- Responding to enquiries and requests from the ASEAN Secretariat during the maintenance period and making regular updates to the database

- Further development of the ADMM website upon request from the ASEAN Member States through the ASEAN Secretariat

Duration of Service

- The duration of service is anticipated to be 36 (thirty-six) months from the date of appointment, with payment made annually in three instalments.

- The quotation and payment shall be in Indonesia Rupiah.

- A review and evaluation of services would be undertaken annually and prior to the end or service duration.

Schedules of Deliverables

- The tentative schedule of the work is as follows:

| Timeframe | Activity |
| --- | --- |
| December 2021 | - Signing of Special Service Agreement - Migration (one-off) |
| January 2022 | - Commencement of first year service |
| October 2022 | - Submission of vendor’s annual report to the ASEAN Secretariat |
| January 2023 | - Commencement of second year service |
| October 2023 | - Submission of vendor’s annual report to the ASEAN Secretariat |
| January 2024 | - Commencement of third year service |
| October 2024 | - Review and evaluation of the completion of contract |

Qualifications

- The provider should ideally have the following qualifications:

- Advanced professional experience in designing and hosting various websites using Joomla is preferable;

- Advanced professional experience in server and website security including counter-intrusion skills;

- Familiarity with ASEAN goals, institutional framework, cooperation strategies and operating procedures; and

- Dedicated in-house technical staff available to respond to incidents and/or request for assistance on a 24/7 basis.

Decision Making

- Decisions on matters pertaining to the ADMM website shall be made in consultation with the ASEAN Secretariat.

Reporting Mechanism

- Annual reports should be submitted to the ASEAN Secretariat

Official Language

- The official language of communication is English.

Review and Amendment

- These Terms of Reference may be amended through mutual agreement of the ASEAN Secretariat and the vendor through consultation.

ASEAN Secretariat Support

- The ASEAN Secretariat shall provide the necessary secretariat support needed to facilitate the maintenance of the website bank account and the disbursement of the funds.

***