Terms of Reference

Maintenance of the Secured Online Platform on RCEP

September 2023 – March 2024

- Background

- At the 19th round (July 2017, Hyderabad, India), the ASEAN Secretariat (ASEC) presented the configuration of the current secured online platform hosted on the AANZFTA website to help the RCEP Trade Negotiating Committee (TNC) in its consideration of the possible development of a similar secured online platform for RCEP. Two options, both requiring additional IT programming work, were presented. First, using the current AANZFTA platform where access to the secured online page will be provided through the AANZFTA website but with a dedicated section on RCEP. Second, to use a similar IT system supporting the secured online platform in AANZFTA but housed in another website, for instance, the RCEP page on the ASEAN website.

- At the 20th round (October 2017, Incheon, Korea), ASEC presented further details on available applications that could be explored for the RCEP secured online platform as well as preliminary cost estimates, making reference to the applications that are presently used by ASEC. The TNC requested ASEC to prepare a draft Terms of Reference (TOR) for developing the RCEP secured online platform, which should include an outline of the IT technical specifications as well as more detailed cost estimates.

- At the 21st round (February 2018, Yogyakarta, Indonesia), ASEC circulated a draft TOR and no comment has been received. The Meeting also noted that ASEC will confer further on the specific query on technical specifications for the development of the secured online platform to be housed on the ASEAN website through the RCEP page.

- At the 23rd RCEP round (July 2018, Bangkok, Thailand), TNC decided to use of the SharePoint application for this purpose with the equal contribution among RCEP Participating Countries (RPCs) and with subsidies for the LDCs.

- The RCEP Secured Online Platform has been developed in 2019 with an initial period of two years, and has been extended for another two years. At the 4th RCEP Joint Committee Meeting, it was decided that Australia and New Zealand would cover the maintenance cost of the RCEP secured online platform for additional six months (October 2023 – March 2024).

- Objectives

- This project aims to maintain a RCEP Secured Online Platform to support the following activities:

- secured exchange of information and documents supported by security validation and user access;

- an efficient platform for document collaboration; and

- a functional online platform that could be used as the groundwork/foundation to develop an IT framework for post-RCEP negotiations activities (i.e. the RCEP website).

- This online platform will be designed for: (i) documents managed by assigned officers at the ASEAN Secretariat; and (ii) a pool of information on RCEP documents and data accessible by RCEP Participating Countries.

Upon mandate from the RCEP TNC, the online platform particularly for the pool of information on RCEP documents will be develop using Microsoft Sharepoint application.

- Scope of Work

- Pre-Development Phase

This will include scoping of available application/solutions options to be used in the development, server hosting requirements and finalisation of an agreed work plan.

- Development Phase

The IT system should include the following features:

- IT system should include:

- Administrator/Content/User management

- Document administration, including uploading/downloading and document collaboration;

- Security features, including user IP logs, user IP analyser;

- High usage/traffic management; and

- Other features that would address the objectives (stated above)

- Microsoft Sharepoint with access for 50 users for 2 years plan.

- Domain and Hosting (NET – WINDOWS) for 2 years, including maintenance and updates.

- Security:

Web application should be developed and robust against common web vulnerabilities attack, SQL Injection, Cross-site Scripting (XSS), Remote File Inclusion, and Cross-Site Request Forgery (CSRF).

During the development phase, a prototype interface will be developed for efficient pilot testing. Several pilot-testing will be carried out in close collaboration with the designated focal points during the different phases of the development to ensure technical issues are addressed promptly.

- Post-Development Support

Post-development support will ensure knowledge transfer on the maintenance and use of the system, including the development of a detailed user manual.

- Expertise Requirements

Key qualifications and skills

- Extensive knowledge and professional experience in database development, including design, programming, management, as well as familiarity with the current RCEP Secured Online Platform (please provide concrete evidence).

- Extensive knowledge and experience in Microsoft Share Point and similar document management/collaboration application.

- Professional experience as IT System Developer with vast knowledge on latest IT technology and how best to adapt it to an organisation’s existing Information systems (please indicate it clearly in the CV and also provide relevant certificates that are related to needed skills as well as list of portfolios of related work/projects).

- Requested Components for the Sharepoint Application:

The online platform application will consist of three (3) components:

- RCEP Work Programme/Notional Calendar.

RCEP Work Programme/Notional Calendar can be displayed in the format of a calendar and in a database listing all RCEP related meetings.

- Members login access to current meeting documents/data.

Assigned members are allowed to download all documents/data/references for the current and upcoming meeting. These will be displayed by categorising the documents by (i) TNC; (ii) Working Groups; and (iii) Sub-Working Groups.

- Members login access to past meetings documents/references.

Assigned members are allowed to download all past meetings documents/references. These will be displayed by categorising the documents by (i) TNC; (ii) Working Groups; and (iii) Sub-Working Groups.

- User/Level Access Management

- Admin/System Administrator, who will be the assigned ASEC officers, able to:

  - Granted with full authority in managing the content of the application;

  - Manage user account (creation and deletion);

  - Assign (Enable/Disable and Revoke Privileges Associated with a User Account);

  - Remove and make adjustment of access rights upon change of roles.

- Members Account, Members are the assigned officer(s) from each RCEP participating countries and ASEC officers, will be able to:

  - Have access to the full report and filter preferred information;

  - Download and print information in pdf and word; and

  - Export, download, and print documents where applicable.

- Roles of Consultant

    - The Consultant shall had known of ASEAN environment or and know the working mechanism in ASEAN.

    - The Consultant shall provide recommendation of specification of the software development.

    - The consultant shall deliver a Mock-up to ASEAN Secretariat before starting to develop the application phase.

    - In the development phase, the consultant should provide a staging server to allow ASEAN Secretariat to see the live progress of the development to ensure that it runs as expected and progress report.

    - The Consultant shall provide the appropriate Domain and Hosting.

- Indicative Estimates

Components estimates to maintain the online platform and server hosting for six months plan.

| Component | Assumption |
| --- | --- |
| Set-Up |  |
| - Website (Platform) | Covers cost of website development/add-ins/plug ins |
| - Office 365/Sharepoint Server | Main application |
| - Sharepoint Online Plan for 50 Users | 50 users for six months plan |
| - Hosting/Server | VPS server for six months |
| Maintenance |  |
| - Maintenance Support on: - Security Protection/Firewall - System Updates - Semi Annual Check and Verification on Contents - Semi Annual Back-up Data | Maintenance and support for six months |

- Work Plan Schedule

| NO | DETAILS | MONTH 1 | MONTH 2 | MONTH 3 | MONTH 4 | MONTH 5 | MONTH 6 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Renewal of the subscription to the Microsoft sharepoint and hosting server |  |  |  |  |  |  |
| 2 | Maintenance support |  |  |  |  |  |  |

- Location and Duration

ASEAN Secretariat, Jakarta, Indonesia.

Estimated duration: September 2023 – March 2024.

--- end ---