Terms of Reference

Consultancy for AANZFTA Website Maintenance

I.	Background

- The Agreement establishing the ASEAN-Australia-New Zealand Free Trade Area (AANZFTA) was signed on 27 February 2009, and entered into force on 1 January 2010 —the first region-to-region, most comprehensive, and highest quality free trade agreement for ASEAN, Australia, and New Zealand. In line with the ASEAN Community Vision 2025, the AANZFTA aims for sustainable economic growth in the region by providing a more liberal, facilitative, and transparent market and investment regimes among the twelve signatories to the Agreement.

- The AANZFTA website (https://aanzfta.asean.org) serves as a hub of updated knowledge and tools on the AANZFTA. The website aims at promoting greater public awareness and understanding of the AANZFTA implementation, benefits, and opportunities that the Agreement has to offer.  This portal also hosts a password-protected Member Page storing internal documents for AANZFTA bodies and offers a variety of online tools, guidance notes, and relevant information to assist business use of the AANZFTA.

II.	Purpose of Assignment

- The purpose of this assignment is to seek consultancy to provide monthly technical assistance for the maintenance, including troubleshooting support of the AANZFTA website, to update the PSR finder to incorporate AANZFTA PSR using the latest Harmonized System (HS) (currently the PSR finder is based on HS 2017), and to provide assistance to manage the content as necessary.

III.	Consultant’s Scope of Work and Activities

- The following are activities to be carried out by the consultant in close coordination with the External Economic Relation Division (EERD) and the Information Technology Systems Division (ITSD) of the ASEAN Secretariat:

  - Scoping of the AANZFTA website.

- Together with EERD and ITSD of the ASEAN Secretariat, conduct a scoping of the current AANZFTA website to determine website usage and administration, problems that are encountered and proposed solutions.

- Review the AANZFTA PSR finder.

  - Updating AANZFTA Product Specific Rules (PSR) finder and:

After completion of transposition of AANZFTA PSR for the AANZFTA Rules of Origin (ROO) from Harmonized System (HS) 2017 into HS 2022, the existing PSR finder needs to be updated to include the updated information.

Further update for the PSR finder will be needed to include PSR for the upgraded AANZFTA, which will be released after signing of the 2nd Protocol.

  - Maintenance of the AANZFTA Website, including:

    - Maintain user for password protected Member Page, Specimen Signature Page, and Advance Ruling on Origin Handbook;

    - Ensuring that the website is compatible with current versions of content management system, server, maintenance and back-up of content, including aligning to any system update;

    - Promote the website through various search engines and improves the website’s search engine optimization ranking;

    - Regular website backup (to backup website files and data);

    - Technical assistance/solution to the administration and management of website, assist in with uploading documents, updating pages upon EERD request, troubleshooting any errors and bugs encountered in the website pages and its add-on features (e.g., specimen signatures, PSR finder);

    - Review and update current AANZFTA Website Administrator Handbook (user guide) to include new knowledge and enhancements done under this consultancy; and

    - Manage the content on the AANZFTA website including Home Page, About, Agreement, Economic Cooperation, Sectoral Portal, Resources, News & Events page.

IV. 	Expertise Requirements

- Key qualifications and skills:

- Professional experience as IT System Developer with vast knowledge of latest IT technology and how best to adapt it to an organisation’s existing Information systems. Good working knowledge of preferential trading arrangements and understanding of the Harmonised System (HS) of the World Customs Organisation would be a value-added experience. Please provide any evidence such as CV and/or portfolio as supporting document.

- Extensive experience in designing, developing and maintenance of medium-to-large, dynamic database-driven websites which include designing, developing, and maintaining various website features, among others, member page management, search engine optimisation, management and trouble-shooting of embedded third-party application, and web activity monitoring. Please provide any evidence such as CV and/or portfolio as supporting document.

- Experience working with the ASEAN Secretariat, government agencies, or other development organisations is required.

- Working proficiency in the English language, both written and verbal.

V. Work Plan, including Milestone Deliverables and Timeline

- The following work and deliverables are expected to be undertaken by the consultant, in close coordination with EERD:

| No | Activities | Indicative Timeline | Deliverables |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Milestone 1 (Dec 2023) | Milestone 2 (Dec 2023 – January 2024) | Milestone 3 (February – June 2024) |
| A | Scoping of the AANZFTA Website |  |  |  |  |
| A.1 | - Analyse and review the structure, programming code and data to understand the content management system. - Conduct testing and scoping of the current AANZFTA website (front-end and back-end) to troubleshoot any faults, errors, or potential issues related but not limited to website databases and servers, source codes and files, empty or broken links, website design, search engine optimization, mobile compatibility, website’s performance including analytics and usability, social media integration, et cetera and propose appropriate solutions. This includes addressing technical problem in the Specimen Signature page and its database structure. - Develop a comprehensive work plan for this website consultancy. The timeframe for the consultancy will start from when the Special Services Agreement (SSA) is signed until 30 June 2024. | December 2023 • 1st Week of December 2023: Submission of inception report to ASEC. | Deliverable 1 Inception Report and Comprehensive Work Plan. |  |  |
| B | Updating AANZFTA Product Specific Rules (PSR) Finder |  |  |  |  |
| B.1 | - Update AANZFTA PSR finder based on HS 2022 - Update PSR database to include PSR of the 2nd Protocol of the AANZFTA Agreement. | - 4th Week of April 2024: Successfully update the latest data and enable users to access the search engine. |  |  | Deliverable 8: - Updated AANZFTA PSR Finder based on HS 2022; - Updated PSR database to include PSR of the 2nd Protocol of the AANZFTA Agreement. |
| C | Maintenance of the AANZFTA Website |  |  |  |  |
| C.1 | - Download a full set of AANZFTA website backup files monthly and send them to the EERD for recordkeeping. | December 2023 –June 2024 - Every 1st week of the month until 4th Week of June 2024: Submission to EERD of the backup files of previous month. |  | Deliverable 2: - Monthly Website Backup Files; - Monthly Report and Backup Files for December 2023 – January 2024. | Deliverable 9: - Monthly Website Backup Files - Monthly Report and Backup Files for February – June 2024 |
| C.2 | - Maintain user for password protected Member Page, Specimen Signature Page, Advance Ruling on Origin Handbook. - Technical assistance/solution to the administration and management of website, assist in with uploading documents, updating pages upon EERD request, troubleshooting the website and its add-on features (e.g., specimen signatures, PSR finder). | - 1st Week of February 2024 Deliverable 3 - As part of completion report Deliverable 10 |  | Deliverable 3: - All user passwords for protected Member Page, Specimen Signature Page, Advance Ruling on Origin Handbook are updated; - Website Administrative Support; - Status report on administrative support undertaken for period of December 2023 – January 2024, which includes updated password for some AANZFTA pages. | Deliverable 10: - Website Administrative Support - Status report on administrative support undertaken for period of February – June 2024 |
| C.3 | - Diagnose and troubleshoot all issues on the front-end, back-end CMS, associated MySQL databases, and administering the cPanel of the AANZFTA website. Some identified issues and defects to be addressed. - Review and adjust the existing set up of Google Analytics for the AANZFTA website to generate the most relevant reports including, but not limited to, Mobile Overview, Channels, Navigation Summary, Landing Page, Site Speed Overview, Goal Overview, and so forth. - Generate, analyse, and submit the above report on quarterly basis to the EERD. | - 2nd Week of January 2024: Deliverable 4 - 1st week of April 2024: Deliverable 11 - As part of completion report: Deliverable 12 |  | Deliverable 4: - Quarterly Website Analytics and Tailored Report for the period of December 2023. | Deliverable 11: - Quarterly Website Analytics and Tailored Report for period of January – March 2024 Deliverable 12: - Quarterly Website Analytics and Tailored Report for period of April – June 2024 |
| C.4 | - Ensure that the website is fully compatible with the current versions of CMS engine, modules, and plugins with the latest stable version – in sync with the PHP version of the cPanel and MySQL version on ASEC’s server – to ensure the smooth running of the website. | - 4th Week of May 2024: Deliverable 5 |  | Deliverable 5: - Updated CMS Engine, Modules, and Plugins: - Status Report confirming that the website is fully compatible with current version of CMS engine, modules, and plugins |  |
| C.5 | - Review and update the current AANZFTA Website Content Manual and Technical Manual (a technical document kit of the website) for EERD peruse to be able to manage, particularly in upgrading, expanding the databases, making modification to options of searching as necessary. | - 4th Week of May 2024: Deliverable 6 |  | Deliverable 6: - Updated AANZFTA Website Administrator Handbook (user guide) for website administrator which includes new knowledge and enhancements done under this consultancy. |  |
| C.6 | - Update and curate the content on AANZFTA website in Home Page, About, Agreement, Economic Cooperation, Sectoral Portal, Resources, News & Events page, as requested by EERD. - Manage the content on the website to be updated and relevant. | - 1st Week of February 2024: Deliverable 7 - As part of completion report: Deliverable 13 |  | Deliverable 7: - Status Report on content update for the period of December 2023 – January 2024 | Deliverable 13 - Status Report content update for the period of February – June 2024 |
| D. | Summarize the outputs done to the website, following the deliverables as agreed with EERD. The report should include new knowledge and enhancements done under the consultancy. | - 4th Week of June 2024: Submission of completion report |  |  | Deliverable 14: - Completion Report Together with the following reports: - Status report on administrative support undertaken for period of February – June 2024 (Deliverable 10) - Quarterly Website Analytics and Tailored Report for period of April – June 2024 (Deliverable 12) - Status Report content update for the period of February – June 2024 (Deliverable 13) |

Upon the conclusion of the project, the consultant is to give 6 months of warranty, including:

- Response to request for support assistance;

- Assistance with broken links that need fixing;

- Assistance with problems arising with the CMS;

- Ensuring all links are working correctly;

- Ensuring the website features could be accessed smoothly; and

- Ensuring all system work properly after the completion of project.

***