TERMS OF REFERENCE

WEBSITE DESIGN AND DEVELOPMENT – ASCC KNOWLEDGE HUB

I. Background

1.	The ASEAN Socio-Cultural Community (ASCC), or the Peoples’ Pillar, plays a pivotal role in promoting regional development that encompasses various aspects of socio-cultural well-being. However, one of the significant challenges faced by ASCC is the difficulty in quantifying its gains and impacts Unlike economic indicators which provide a relatively straightforward measure of progress, ASCC issues have longer term, multi-faceted, and cross-sectoral implications affecting social change and ASEAN citizens, requiring different approaches to measure progress.

2.  In an era characterised by the rapid exchange of information, dynamic global developments, and multiple information sources across the diversity of ASCC issues, having easily accessible, reliable and authoritative information will be paramount.

3.  Therefore, developing a dedicated online platform/website designed to provide timely and relevant social-cultural knowledge products in a format that is visually appealing, easily accessible, and easily understandable by various stakeholders ––– including policy makers, academics and the general public ––– will strengthen the analytical capacities of the ASEAN Secretariat, specifically the ASCC Analysis Division.

II. Duties and Responsibilities

The web designer will be responsible for developing the architecture, design, and the layout of the website in close coordination with the ASCC Analysis Division of the ASCC Analysis and Monitoring Directorate. The responsibilities of the web developer are as follows:

- Develop the concept and layout of the website. Ensure the website will be able to showcase knowledge products including policy briefs and reports, magazines, infographics, and other publications.

- Develop a fully functioning website that has the following features:

  - In line with the visual guidelines and standards provided;

  - Has user-friendly/intuitive feature, shareable content, and device-responsive design that works in various type of browsers;

  - Has enhanced security and monitoring features (including SSL certificate);

  - Has an easy to use back-end for content management system to facilitate easy updating and management of content;

  - Can accommodate various digital file formats (i.e. document, photos, videos, audio recordings, including links to existing contents from other portals) for viewing, sharing, and downloading (downloads will be redirected to ASEAN Secretariat’s website);

  - Has an integrated comprehensive analytical tool to help track the number, characteristics, and behaviour of users with relevant plug-ins installed (i.e. integration with Google Analytics);

  - Has interactive design features for presenting infographics, charts, graphs, and other information;

  - Has a feature to suggest relevant and appropriate information and knowledge products to visitors based on their interests with recommended reading/related articles section;

  - Has an interactive AI chatbot with search function to assist visitors in navigating to relevant information and knowledge products;

  - Has an intuitive and easy to navigate search function, allowing to filter and sort information.

- Create a beta or staging site to check the functionality and content, and facilitate necessary revisions based on users’ feedback before actual launch.

- Provide recommendations and facilitate the setting up of the beta/staging site and production site to the designated web host and integration with other existing websites/platforms of ASEAN Secretariat. Domain name and hosting details will be provided to the selected web designer.

- Develop documentation and conduct handover on the management of the web content. Coordinate with a training provider (to be procured) to develop a programme for handover and hands-on training on populating the future contents of the website.

- Provide technical assistance or maintenance for 12 months following the project completion, on an as needed basis.

- The web designer shall have the ability to work methodically and meet tight deadlines.

III. Expected Deliverable:

ASCC Knowledge Hub with features as specified in the TOR.

IV. Timetable

- Designing layout and interface: February 2024

- Website testing and troubleshooting: March 2024

- Website completion:  April 2024

- Handover (including handover and hands-on training and launch): April/May 2024

V. Intellectual Property Rights and Data Privacy

All outputs produced under this contract shall be the exclusive property of ASEAN.

The Service Provider agrees to protect the privacy and confidentiality of all organisational files and records, including usernames and passwords, which were made available or turned over by ASEAN to the Service Provider.

All communication (email, sms, whatsapp, control panel, site access, etc.) containing usernames and passwords shall not be shared by the Service Provider and shall be deleted or disposed upon project completion.

VI. Location

The meetings between the ASCC Analysis Division and the web developer will take place mostly online or at the ASEAN Secretariat in Jakarta where necessary.

VII. Requirement for submission

The prospective bidder is required to submit the following:

1. Technical

- A short brief on the designer’s vision for the website’s based on the initial parameters provided. The web designer shall provide one sample of the proposed layout for the website and other aesthetic aspects along with the proposed work plan/timeframe and expected deliverables. Layout is expected to be a balance between a minimalist approach to allow readers to focus on the content, but yet be visually engaging with dynamic content. The design shall have a user-friendly approach to ensure that the readers can easily navigate and share contents from the website. Additionally, it is preferred if the web designer may also provide a sample portal of the intended platform for the project with sample login access.

- Verifiable portfolio of completed websites that are of consistent quality and relevant to the short brief, including client list that can be used for reference checking (Please provide three of your current or past clients as our reference as well as their website links).

- Please provide CV for all personnel(s) involved in this project in the proposal stating their experience with website design and development. Experience with server-side frameworks and server architecture preferred.

2. Financial

- Provide bid amount (breakdown cost) in IDR for local bidders and USD for international bidders covering all the requirements as elaborated in the TOR.

--- end ---