TERMS OF REFERENCE

WEB DESIGNER AND DEVELOPER

ASEAN-KOREA COOPERATION FUND (AKCF) WEBSITE REVAMP

I. Background

The ASEAN Secretariat and the Republic of Korea (ROK) government through the ASEAN-Korea Programme Management Team (AKPMT), invite the applications from web designers and developers based in ASEAN and ROK to submit their proposal for the AKCF Website Revamp.

For this purpose, the AKPMT plans to undertake a redesign of the AKCF website. The website revamp includes an overall redesign of the website layout, CMS, and hosting.

II. Duties and Responsibilities

The web designer will be responsible for developing the updated architecture, design, layout of the website in close coordination with the AKPMT. The responsibilities of the web developer are as follows:

- Develop an updated concept and layout of the website in consultation with the AKPMT. Ensure the website will be able to showcase the work of AKPMT, particularly on the projects supported by AKCF, project activity updates, other important updates, and resources.

- Develop a fully functioning website that has the following features:

  - UI/UX design in line with the visual guidelines and standards provided;

  - Has user-friendly/intuitive feature for easy website navigation, shareable content, and device-responsive design that works in various type of browsers and devices;

  - Has enhanced security and monitoring features (including SSL certificate);

  - Has an easy-to-use back end for content management system (CMS) to facilitate easy customisation, updating, and management of content;

  - Can accommodate various digital file formats (i.e. document, photos, videos, audio recordings, including links to existing contents from other portals) for viewing, sharing, and downloading of resources;

  - Has an integrated comprehensive analytical tool to help track the number, characteristics, and behaviour of users with relevant plug-ins installed, in particular, integration with the current Google Analytics account;

  - Has interactive design features for presenting infographics, dynamic charts and graphs, embedded integration with Canva for interactive features, and other information;

  - Has a feature to suggest relevant and appropriate information, knowledge products, including external resources, to visitors based on their interests with recommended reading/related articles section;

  - Has an intuitive and easy to navigate search function, allowing to filter and sort information;

  - Has automated machine translation feature for English-Korean translation.

- Develop key visuals for the website contents;

- Create a beta or staging site to check the functionality and content, and facilitate necessary revisions based on users’ feedback before actual launch.

- Provide recommendations and facilitate the setting up of the beta/staging site and production site to the designated web host and integration/migration of content from the current website. Domain name and hosting details, and server shall also be provided by the selected web designer.

- The selected vendor will be responsible for migrating the website, including the transfer of the server and domain. This process should also include setting up essential website utilities, configuring SSL, and ensuring all data from previous website is properly documented and reuploaded according to the new website’s design and structure.

- Hosting of the AKCF website using new domain/url name. The name will be decided upon consultation with AKPMT and has to use the “.org” domain name.

- Develop documentation and conduct handover on the management of the web content. Conduct handover and hands-on training on populating the future contents of the website.

- Provide technical assistance on as needed basis and regular maintenance for 24 months following the project completion. The regular maintenance should include:

  - Regular monitoring and back up of the website;

  - Checking and fixing security vulnerabilities;

  - Running malware scans and remove potential threats, ensuring the validity of SSL certificates;

  - Recovering the website in case of cyber-attacks and other potential threats, with a maximum resolution time of 24 hours and two hours response time;

  - Updating CMS and plugins;

  - Fixing broken links and bugs.

.

- The web designer shall have the ability to work methodically and meet tight deadlines.

III. Expected Deliverable:

- Design mockups and prototypes

- Redesigned ASEAN-Korea Cooperation Fund Website

- Handover documentation and training

- Migration and uploading of contents from the current website to the new website

- Hosting of ASEAN-Korea Cooperation Fund Website

- 24 months website maintenance period upon completion and handover of the website

IV. Timetable

- Designing layout and interface: May 2025

- Website testing and troubleshooting: June 2025

- Website completion:  July 2025

- Migration and uploading: July – August 2025

- Handover (including handover document and hands on training): September 2025

V. Intellectual Property Rights and Data Privacy

All outputs produced under this contract shall be the exclusive property of AKPMT.

The Service Provider agrees to protect the privacy and confidentiality of all organisational files and records, including usernames and passwords, which were made available or turned over by AKPMT to the Service Provider.

All communication (email, sms, whatsapp, control panel, site access, etc.) containing usernames and passwords shall not be shared by the Service Provider and shall be deleted or disposed upon project completion.

VI. Location

The meetings between the AKPMT and the web developer will take place mostly online or at the AKPMT Office in Jakarta where necessary.

VII. Requirement for submission

The prospective bidder is required to submit the following:

1. Technical

- A short brief on the designer’s vision for the website’s based on the initial parameters provided. The web designer shall provide two samples of the proposed layout for the website and other aesthetic aspects along with the proposed work plan/timeframe and expected deliverables. Layout is expected to be a balance between a minimalist approach to allow readers to focus on the content yet be visually engaging with dynamic content features. The design shall have a user-friendly approach to ensure that the readers can easily navigate and share contents from the website.

- Verifiable portfolio of completed websites that are of consistent quality and relevant to the short brief, including client list that can be used for reference checking (Please provide three of your current or past clients as our reference as well as their website links).

- Please provide CV for all personnel(s) involved in this project in the proposal stating their experience with website design and development. Experience with server-side frameworks and server architecture preferred.

2. Financial

Provide bid amount (breakdown cost) in IDR for local bidders and USD for international bidders covering all the requirements as elaborated in the TOR. Please provide breakdown costs for the following items:

- Website development

- Hosting and domain

- Website migration and content upload

- Website maintenance for two years

- Handover documentation and training

--- end ---