Terms of Reference

Consultancy for AANZFTA Website Redesign

External Economic Relations Division, ASEAN Secretariat

22 April 2026

- Background

- The Agreement establishing the ASEAN-Australia-New Zealand Free Trade Area (AANZFTA) was signed on 27 February 2009 and entered into force on 1 January 2010. It is the first region-to-region free trade agreement between ASEAN, Australia, and New Zealand, and it remains the most comprehensive and high-quality free trade agreement of its kind. In line with the ASEAN Community Vision 2025, the AANZFTA aims to foster sustainable economic growth in the region by promoting a more liberal, facilitative, and transparent market and investment regimes among the twelve signatories.

- The AANZFTA website (https://aanzfta.asean.org) serves as a hub of updated knowledge and tools on the Agreement. Designed to enhance public awareness and understanding of AANZFTA’s implementation, benefits, and opportunities, the AANZFTA website, supported by AANZFTA Economic Cooperation Support Programme (AECSP) until its conclusion by 30 June 2022, comprises two major sections:

- Public Page, provides resources to promote broader public awareness and understanding of the AANZFTA, including online tools, guidance notes and relevant information to assist business use of the Agreement. Key features include the AANZFTA Sectoral Portals and the Product Specific Rules (PSR) Finder, updated with the 2022 Harmonised System.

- Member Page (password-protected), hosts internal documents for the AANZFTA bodies, encompassing the Specimen Signatures for the AANZFTA Certificate of Origin, the Advance Ruling on Origin (ARO) Handbook, AECSP-supported output documents, and AANZFTA FJC and Subsidiary Bodies meeting records.

- Following the conclusion of the AECSP in June 2022, the AANZFTA website has been managed by the External Economic Relations Division (EERD) of the ASEAN Secretariat, with primary responsibility to maintain the Member Page.

- The successor program to AECSP, the AANZFTA Implementation Support Program (AISP), is managed by the RT4D Facility and oversees the implementation of economic cooperation activities, including communication and business engagement. For this purpose, the RT4D Facility has maintained its own website (https://regional-trade4dev.org/) to support various functions, including the sharing of AISP output documents and related information.

- The latest website analytics reported that the AANZFTA remains actively attracting significant public use, particularly for static reference materials such as the legal text of the Agreement, PSR finders, and other official public documents. The Public Page receives an average of 4,000 visits per month, primarily from users seeking legal and trade-related content. Meanwhile, Parties continue to rely on the Member Page to access:

- Specimen Signatures,

- ARO Handbook,

- AECSP-supported output documents,

- AANZFTA FJC and Subsidiary Bodies meeting records.

- In light of the above, EERD recognises the need to streamline the structure and coverage of the AANZFTA website and proposes the following:

- To narrow the scope of Public Page content by retaining essential public reference materials;

- To maintain its functionality, including hosting the essential documents of AANZFTA to better support its implementation, such as the Specimen Signatures, the ARO Handbook, AECSP-supported output documents, and relevant meeting records.

- To strengthen its functionality by hosting the Approved Exporters List for the Declaration of Origin, as well as the AISP-supported project documents, which can no longer be housed on the RT4D Facility website.

- Purpose of Assignment

- The purposes of this assignment are to:

- Re-design of public-facing component of the website to cover only essential public reference materials and to simplify the main AANZFTA page to reflect the simplified function of the website, with a design that minimises recurring manual content updates by ASEC.

- Re-design of Member Page, including to consider simplifying the infrastructure for storing and updating of documents official documents, while still ensuring the long-term usability and security of the website or sharing platform. The redesigned Member Page shall enable ASEC to upload, organise, and manage documents independently without requiring developer or consultant intervention

- Review operating system and/or software for the website and suggest more user-friendly, secure, sustainable, and easy-maintenance software for daily use and update of the website by ASEC, with a particular emphasis on minimising the manual intervention required for routine content updates, document management, security maintenance, and analytics reporting.

- Update the visual branding elements of the AANZFTA website to ensure a cohesive and contemporary visual identity across the redesigned website, including the logo, colour scheme, and typography.

- Scope of Work

- The following works and deliverables shall be undertaken by the consultant, in close coordination with the EERD of the ASEAN Secretariat (ASEC):

| No | Deliverables | Descriptions |
| --- | --- | --- |
| - Scoping of the AANZFTA Website |  |  |
| A.1 | Inception Report and Comprehensive Work Plan | - Review the whole structure of the AANZFTA website and propose a new design reflecting simplified function of the AANZFTA website to only include (i) public reference materials; (ii) member only page to share official documents AANZFTA Joint Committee and its Subsidiary Bodies; (iii) depository of AECSP and AISP output documents. - To consider and suggest more user friendly, secure, and sustainability, and easy maintenance operating system, software and/or user interface for daily use and update of the website by the ASEAN Secretariat, and compatible with the ASEAN Secretariat security protocols. The recommended platform shall include a content management system (CMS) that allows non-technical ASEC desk officers to add, edit, and remove content (including documents, pages, and media) without writing code or requiring external technical support. - Develop a comprehensive work plan for this website consultancy mentioned in the 'Purpose of Assignment' section. |
| - Website Redesigning |  |  |
| B.1 | Redesign visual elements of the AANZFTA Website | - Develop and apply updated visual branding elements for the redesigned website, including a refreshed logo, colour palette, and typography. The consultant shall prepare at least two (2) branding concept options for review prior to implementation |
| B.2 | Redesign Public Section of the AANZFTA Website | - The public page to be designed using the new operating system and/or software, easy-to-use, user-friendly software and requires minimal maintenance. The design shall employ reusable page templates and dynamic content blocks (e.g. for publications, statements, and project listings) so that adding new entries requires only data input through the CMS without any page layout or coding work. Where feasible, content such as the publications carousel and project listings shall be auto populated from a centralised content repository - Public page will only include: - Overview of the AANZFTA - Agreement Establishing the AANZFTA - The Agreement signed in 2009 - The 1st Protocol (signed on 2014) - The 2nd Protocol (signed on 14 February 2024) - Understanding on Article 1 (Reduction and/or Elimination of Customs Duties) of Chapter 2 (Trade in Goods of the Agreement establishing the AANZFTA - General Review of the AANZFTA 2017-2018 - Business Engagement Strategy and Tools - Doing Business in AANZFTA - Benefits of AANZFTA to ASEAN - Guiding Documents (all) - Specimen Signatures for the Issuance of Certificate of Origin (password-protected page) - Approved Exporter database (Note: this is new page to be created to support the implementation of the 2nd Protocol, password-protected page) - ARO Handbook - Search Tools when Importing or Exporting Goods (PSR Finder) - Features to add new section/page for future business engagement strategy and tools, developed by AANZFTA-related economic cooperation activities and/or as requested by FJC and its Subsidiary Bodies. - Statements. e.g. Joint Media Statement - AANZFTA Official Documents, e.g. AANZFTA WTO Notification, Legal Enactments - Economic Cooperation documents, including any outputs and/or outcome documents/materials that can be shared publicly - Publications - Useful Links - Recommend an operating system and/or software that adhere to standards and compatibility with ASEC’s existing security protocols, including hosting requirements and licensing (if any) - Develop a mock-up of the re-designed public page for review prior to development of the actual public page. - Transfer contents of the current AANZFTA website into the new re-designed page. - Launch the new re-designed public page - Archive un-used public content, for future reference, if needed |
| B.3 | Redesign Member Page of the AANZFTA Website | - The member page will be designed using the new operating system and/or software, easy-to-use, user-friendly software and requires minimal maintenance. The member page shall include a self-service document management interface allowing ASEC to upload, categorise, replace, and archive documents directly through the CMS dashboard, with automatic filing into the appropriate section based on metadata (e.g. governance body, meeting date, document type). - Member page will include all of existing documents - Additional section in member page for the storage of economic cooperation documents: - Relevant AECSP-output documents - AISP-output documents which can no longer be stored by RT4D facility website (Note: the content will be provided by RT4D Facility). - Develop a mock-up of the re-designed member-page for review prior to development of the actual member-page. - Transfer contents of the current member-page into the new re-designed member-page. - Create separate set of login access and its respective passwords for 12 AANZFTA Parties for each of the following pages, and feature to manage the passwords (add or update), via a self-service admin panel accessible to ASEC staff without consultant assistance: - AANZFTA FJC and SBs meeting records - Specimen Signatures Page - Approved Exporter Page - Economic Cooperation documents (AISP and AECSP), including any outputs and/or outcome documents/materials - Feature to add new password-protected pages for future needs. - Launch the new re-designed member-page |
| - Website Maintenance |  |  |
| C.1 | Update SSL Certificate for the AANZFTA Website | - Check and update the Secure Sockets Layer (SSL) certificate of the AANZFTA Website. Where possible, implement automated SSL certificate renewal to eliminate the need for manual renewal by ASEC. - Ensure that all available security features and website scripting security best practice are included |
| C.2 | Technical Support | - Monthly Download of Website Backup Files: download a full set of AANZFTA website backup files monthly and send them to the EERD for recordkeeping, and restore back-up files, when needed. The backup process shall be automated (e.g. via scheduled server-side scripts or hosting-level tools) with automatic delivery of backup files to a designated storage location, requiring no manual action by ASEC under normal operating conditions. - Technical troubleshooting, removing bugs, if any - Ensure and maintain compatibility with existing ASEAN Secretariat security protocols. |
| C.3 | Quarterly Website Analytics and Tailored | - Review and adjust the existing set up of Google Analytics for the AANZFTA website to generate the most relevant reports including, but not limited to, Mobile Overview, Channels, Navigation Summary, Landing Page, Site Speed Overview, Goal Overview, and so forth. - Set up and implement Google Analytics for the available online tools: PSR Finder, Specimen Signatures, Approved Exporter Database - Generate, analyse, and submit the above report on quarterly basis to the EERD. - Configure an automated analytics dashboard with pre-built report templates and scheduled email delivery of quarterly reports to the EERD, minimising the need for manual report generation. |
| C.4 | Password Maintenance | - Maintain and update set of login access and its respective password for each of the following pages, - AANZFTA FJC and SBs meeting records - Specimen Signatures Page - Approved Exporter Page - Economic Cooperation Output Documents The system shall include a self-service admin panel enabling ASEC staff to create, reset, and revoke user credentials independently, without consultant involvement. |
| C.5 | Manual for updating website content and technical manual, and a series of training to the EERD staff. | - Develop manual for website update and technical manual for maintenance of both public page and member page - Clear guideline to undertake regular update of SSL Certificate for the AANZFTA Website, including updating all the features and functions of the website affected by the update of SSL Certificate - Clear guideline to undertake monthly backup and restoring content, if needed - Conduct a series of training to EERD staff on the new redesigned page, its tools and features developed undertaken during this consultancy. |

- Confidentiality and Intellectual Property

- The Consultant shall not communicate to any Third Party, Government Authorities or other entity external to the AANZFTA any Confidential Information and/or unpublished information made known to him through this engagement. All materials that will result from the engagement will be the sole ownership of the ASEAN Secretariat and by no reason will the Consultant use any raw data or materials for personal use or publication of any materials in any journals, blogs and other social networking sites or websites without the approval the ASEAN Secretariat.

- Hence, no information regarding any confidential document(s), information(s) and/or any contents of other related documents and agreements shall be disclosed to any third Party or entity without the prior written approval the ASEAN Secretariat.

- Expertise Requirements

- The Consultant may be an individual or a legally registered firm/company. Individual Consultant or the Firm/Company Consultant, through its proposed key personnel, shall meet the following qualifications:

- Minimum five (5) years of professional experience in developing, redesigning, and maintaining secure, database-driven web portals. Experience must include at least three (3) completed website development or redesign projects within the last five (5) years.

- Demonstrated experience in developing and maintaining medium-to-large, dynamic database-driven websites using open-source technologies, including PHP, MySQL (or other RDBMS), HTML, JavaScript, and related frameworks. Experience must include modular system architecture and scalable design. Experience with content management systems (CMS) that enable non-technical users to independently manage content, documents, and user credentials is required. Technical specification for the redesigned website appears as ANNEX 3.

- Proven experience in developing password-protected portals with multi-level user access, including role-based access control, management of multiple login credentials, secure document repositories, and search/filter functions. Experience in implementing Two-Factor Authentication (2FA) and secure coding practices is required.

- Demonstrated experience in website restructuring or revamp projects involving content migration, simplification of navigation architecture, archival of unused content, and improvement of user experience and engagement.

- Experience in configuring and managing website security features, including SSL certificate configuration and renewal, website backup and restoration procedures, defacement monitoring, and ensuring compliance with institutional security protocols.

- Experience in setting up and managing website analytics tools (e.g., Google Analytics), including configuration of tracking for online tools, generation of periodic reports, and analysis of user engagement and performance metrics.

- Experience working with the ASEAN Secretariat, government institutions, intergovernmental organisations, or development partners is highly desirable.

- Demonstrated proficiency in English, both written and verbal. The Consultant must be able to produce technical documentation, manuals, and reports in English, and conduct training sessions for non-technical staff.

- Supporting documents such as CV(s), company profile (if applicable), portfolio of relevant projects, and samples of technical documentation shall be submitted as part of the proposal.

- Supporting documents such as CV(s), company profile (if applicable), portfolio of relevant projects, and samples of technical documentation shall be submitted as part of the proposal. All submitted CV(s) and portfolio descriptions must clearly and comprehensively demonstrate how the Consultant meets each of the qualification requirements above.

- Descriptions must be sufficiently detailed and written in clear language to enable assessment by an evaluation committee that may not possess specialised IT expertise. Proposals containing only general or generic statements without adequate explanation may be considered non-responsive.

- If the proposal is submitted by a firm/company:

  - The firm/company must be legally registered and actively operating in the field of Information Technology (IT) Services and/or Managed Service Provider (MSP) as part of its core business activities. The firm shall submit valid business registration documents and relevant business licence confirming the nature of its IT-related services.

  - The firm/company shall designate key personnel, who shall be responsible for the implementation of this assignment. The proposed key personnel shall remain assigned to the project for the entire duration of the contract. Replacement of any key personnel shall not be made without the prior written approval of the ASEAN Secretariat. Any proposed replacement must possess qualifications and experience equal to or higher than those of the originally proposed personnel. The ASEAN Secretariat reserves the right to reject any proposed replacement that does not meet the required standards.

  - The firm shall ensure continuity of communication and technical coordination throughout the project period.

- Work Plan and Milestone

| Milestone | Activities | Deliverables | Indicative Timeline |
| --- | --- | --- | --- |
| Milestone 1: Scoping and Planning | - Review the current structure and functions of the AANZFTA website, including ASEAN Secretariat security protocol - Propose simplified website design reflecting three key functions: (i) public reference materials; (ii) member-only access to official documents; (iii) repository for AECSP and AISP outputs - Recommend a user-friendly, low-maintenance system/software with built-in CMS capabilities enabling ASEC to manage content, documents, and credentials with minimal manual effort. - Develop a comprehensive work plan and timeline for the consultancy | - Inception Report with analysis of existing website - Proposed structure for redesigned site (public/member) - Recommended software/platform - Comprehensive work plan | Month 1 |
| Milestone 2: Website Redesign, Testing, and Launch | - Develop updated branding concepts (logo, colour scheme, typography) and present options for review and approval - Redesign public and member-only pages based on the proposed structure - Develop mock-ups for review and feedback - Implement final approved design using the recommended platform - Transfer and organise content from the existing website - Create secure, password-protected sections for to allow various level of access by different category of group of users: - FJC and Subsidiary Bodies records - Specimen Signatures - Approved Exporter Database - Economic Cooperation Output Documents - Create feature to add any password protected pages for future needs and set of passwords for the protected pages. - Configure automated analytics dashboards with scheduled report delivery, and set up automated monthly backup with delivery to the-designated storage. - Archive unused content and documents from existing AANZFTA website for future reference | - Minimum two (2) branding concept options; final approved branding applied across all website pages - Functional prototypes/mock-ups of public and member pages - Final live version of redesigned AANZFTA website - Updated member page credentials for 12 AANZFTA Parties - Archived content folder - Final design confirmation from ASEC | Months 2–4 |
| Milestone 3: Training, Handover, and Maintenance Setup | - Update the SSL certificate and ensure compliance with ASEC security standards - Conduct website testing and troubleshooting - Set up Google Analytics for public tools and generate initial reports - Establish monthly backup process - Provide updated user login and password maintenance - Develop technical manuals and admin guide, explaining the process needed for maintaining of websites and troubleshooting of technical issues. - Conduct training sessions for EERD staff on using and maintaining the new website | - SSL certificate update and functionality report - Monthly backup procedure established - Initial Google Analytics report and configuration - Full Admin/Technical Manual - Training materials and session completion report - Website fully transitioned to ASEC with EERD capability for ongoing maintenance | Months 5-6 |

- Upon completion and formal acceptance of the project, the Consultant shall provide a six (6) month warranty period.

- During this period, the Consultant shall respond in a timely manner to requests for technical support and provide assistance to address any issues arising from the developed website. This shall include, but not be limited to, rectifying broken links, resolving system errors or malfunctioning features, and ensuring that all website links, features, and functionalities remain fully operational and accessible. The Consultant shall also ensure continued compatibility with the ASEAN Secretariat’s hosting and security environment and provide necessary technical guidance to support the stability and proper functioning of the system following project completion.

- During the warranty period, the Consultant shall adhere to the Service Level Agreement (SLA) as set out in ANNEX 2, including the agreed response times, resolution timelines, and applicable penalties.

- Budget

- The total level of effort for this consultancy is capped at 30 man-days within 6 months for completion of all Milestones with an additional six (6) month warranty period.

***